BMS Implementation Blueprint

Business Management System (BMS)  |  Version: 1.0  |  Status: Implementation Baseline

Database: PostgreSQL 18 ORM: Prisma Frontend: Next.js App Router, TypeScript, Tailwind CSS, shadcn/ui Backend: NestJS, TypeScript Infrastructure: Redis, Nginx, Docker / Docker Compose

1. Purpose

The BMS Implementation Blueprint translates the completed architecture and design artifacts into a concrete development structure. It defines:

Implementation architecture

Project structure

Frontend architecture

Backend architecture

Database integration

Authentication implementation

Authorization

Domain implementation

API integration

Event handling

Development order

Testing strategy

Environment strategy

Definition of done

The project already follows an incremental implementation approach in which each phase builds upon the previous phase and is continuously tested and validated.

2. Implementation Baseline

The following artifacts are considered complete inputs to implementation:

| Artifact | Status |
| --- | --- |
| Requirements & Analysis | ✅ Complete |
| Business Domain Blueprint | ✅ Complete |
| Domain Architecture Specification | ✅ Complete |
| Application Blueprint | ✅ Complete |
| Final UI Baseline | ✅ Complete |
| Screen-to-Domain Matrix | ✅ Complete |
| API Specification | ✅ Complete |
| Database Design Specification | ✅ Complete |

The implementation phase therefore must not introduce a new application architecture. Instead:

Approved Architecture → Approved UI → Approved API → Approved Database → Implementation

3. Technology Stack

┌──────────────────────────────────────┐ │ FRONTEND │ │ Next.js App Router │ │ TypeScript │ │ Tailwind CSS │ │ shadcn/ui │ └──────────────────┬───────────────────┘ │ ▼ ┌──────────────────────────────────────┐ │ API │ │ REST /api/v1/ │ │ OpenAPI │ └──────────────────┬───────────────────┘ │ ▼ ┌──────────────────────────────────────┐ │ BACKEND │ │ NestJS │ │ TypeScript │ │ Domain/Application Services │ └──────────────────┬───────────────────┘ │ ▼ ┌──────────────────────────────────────┐ │ PERSISTENCE │ │ Prisma ORM │ │ PostgreSQL 18 │ └──────────────────────────────────────┘ Infrastructure: Redis + Nginx + Docker/Docker Compose

This technology stack is established in the existing SDD. Next.js, Tailwind and shadcn/ui form the frontend tier; NestJS forms the backend; PostgreSQL 18 and Prisma form persistence; Redis, Nginx and Docker provide supporting infrastructure.

4. Implementation Architecture

The BMS follows a layered architecture.

USER │ ▼ NEXT.JS UI │ API Services │ ▼ REST API /api/v1 │ ▼ NestJS Controllers │ ▼ Application Services │ ▼ Domain Logic │ ┌───────┴───────┐ ▼ ▼ Domain Events Repository │ ▼ Prisma │ ▼ PostgreSQL

The API specification explicitly establishes the API as the boundary between the application layer and domain layer.

5. Repository Structure

The implementation should be organized as a modular application rather than one large codebase without boundaries.

bms/ │ ├── apps/ │ ├── web/ │ │ ├── app/ │ │ ├── components/ │ │ ├── features/ │ │ ├── layouts/ │ │ ├── services/ │ │ ├── hooks/ │ │ ├── lib/ │ │ ├── types/ │ │ └── styles/ │ │ │ └── api/ │ └── src/ │ ├── packages/ │ ├── types/ │ ├── validation/ │ └── config/ │ ├── prisma/ │ ├── schema.prisma │ ├── migrations/ │ └── seed/ │ ├── docker/ ├── docs/ ├── .env.example ├── docker-compose.yml └── README.md

The exact monorepo tooling may be selected during project setup; the architectural requirement is that frontend, backend, shared contracts and persistence remain clearly separated.

6. Backend Module Structure

The backend follows the approved bounded-context/domain structure.

apps/api/src/ ├── identity/ ├── organizations/ ├── businesses/ ├── branches/ ├── memberships/ ├── catalog/ ├── inventory/ ├── purchasing/ ├── sales/ ├── payments/ ├── crm/ ├── reporting/ ├── notifications/ ├── administration/ └── configuration/

Each domain module should contain only the logic belonging to that domain. A typical module:

products/ ├── controllers/ ├── application/ ├── domain/ ├── repositories/ ├── dto/ ├── events/ └── products.module.ts

The Domain Architecture Specification establishes the principle that domains own their business rules and communicate through defined interfaces/events rather than sharing internal implementation.

7. Frontend Structure

apps/web/ │ ├── app/ │ ├── (public)/ │ ├── (auth)/ │ ├── (owner)/ │ ├── (manager)/ │ └── (cashier)/ │ ├── components/ │ ├── ui/ │ ├── forms/ │ ├── tables/ │ ├── dialogs/ │ └── navigation/ │ ├── features/ │ ├── authentication/ │ ├── dashboard/ │ ├── products/ │ ├── inventory/ │ ├── purchasing/ │ ├── suppliers/ │ ├── customers/ │ ├── sales/ │ ├── payments/ │ ├── reports/ │ ├── users/ │ └── settings/ │ ├── services/ ├── hooks/ ├── lib/ └── types/

The frontend should preserve the approved UI baseline rather than redesigning the interface during implementation.

8. Application Shells

The frontend will use role-specific application shells.

Owner Shell Owner → Owner Shell ── (Sidebar ¦ Header ¦ Workspace Context ¦ Main Content) Manager Shell Manager → Manager Shell ── (Manager Navigation ¦ Header ¦ Main Content) Cashier Shell Cashier → POS Shell ── (Product Search ¦ Cart ¦ Operational Panel ¦ Payment Workflow)

The POS remains the cashier's primary workspace rather than placing a separate dashboard between authentication and selling.

9. Authentication Implementation

Authentication is implemented first because all protected functionality depends on identity and access context.

Login → Authenticate Identity → Create Session → Resolve Memberships → Resolve Workspace → Resolve Role → Resolve Permissions → Open Workspace

The API specification establishes:

POST /api/v1/auth/login POST /api/v1/auth/google POST /api/v1/auth/refresh POST /api/v1/auth/logout POST /api/v1/auth/forgot-password POST /api/v1/auth/reset-password GET /api/v1/auth/me

10. Identity Architecture

A person has one identity.

Identity │ ├── Authentication Methods ├── Sessions └── Memberships │ ├── Organization ├── Business ├── Branch └── Role

This allows the same person to operate as Owner → Business A, Owner → Business B, or Cashier → Business C without creating separate accounts. Google authentication follows the same identity model. If a Google identity already corresponds to an existing BMS identity, another account must not be created.

11. Workspace Resolution

After authentication:

Identity → Memberships → Available Workspaces → Workspace Selected → Business Context → Branch Context → Role + Permissions

The API supports:

GET /api/v1/workspaces GET /api/v1/workspaces/current POST /api/v1/workspaces/switch

12. Authorization

Authorization is enforced at the API and domain boundaries.

Request → JWT → Identity → Membership → Workspace → Role → Permission → Resource

Example:

PATCH /api/v1/products/:id ↓ product.update ↓ Authorized? / \ YES NO ↓ ↓ Continue 403

The API specification explicitly requires role/permission authorization and multi-tenant isolation.

13. Multi-Tenant Isolation

Every business operation must be evaluated against the user's authorized business/workspace context. The backend must never trust a client-supplied business ID as proof of access.

Authenticated Identity → Membership → Authorized Business → Authorized Branch → Query

This prevents: Business A user  X  Business B data.

14. Domain Implementation Order

The implementation order follows dependency relationships.

Phase 1 — Foundation

Project Setup → Environment Configuration → PostgreSQL → Prisma → Shared Types / Validation

Phase 2 — Identity & Access

Identity → Authentication → Sessions → Memberships → Roles & Permissions → Workspace Resolution

Phase 3 — Business Structure

Organization → Business → Branch → Configuration

Phase 4 — Product Operations

Product Catalog → Categories → Products → Inventory

Phase 5 — Purchasing

Suppliers → Purchase Orders → Goods Receiving → Inventory (Supplier Management belongs to Purchasing)

Phase 6 — Sales

Customers → POS → Sales → Payments → Receipts

Phase 7 — Management

Reports, Users & Roles, Notifications, Administration

This order is consistent with the project's original incremental implementation strategy, which places database development before backend development and frontend development after the backend.

15. Vertical-Slice Implementation

Although the overall phases are sequential, individual functionality should be implemented as vertical slices. Example:

ADD PRODUCT │ ▼ Product Form → API Request → Products Controller → Product Application Service │ ▼ Product Domain → Repository → Prisma → PostgreSQL → Response → Updated Product List

This allows the feature to be tested across the complete stack before moving to the next feature.

16. Product Module Implementation

The Product module will implement: Product List, Add Product, Edit Product, Product Details, Deactivate Product, Category Management.

Frontend: features/products/ Backend: catalog/ Database: Product, Category, Brand, Unit, Promotion API: /api/v1/products, /api/v1/categories

17. Inventory Implementation

Inventory Overview → Stock Levels → Stock Adjustment → Adjustment History → Low Stock

Backend: inventory/ Database: InventoryItem, StockAdjustment, StockTransfer

Inventory must be updated transactionally when sales and goods receiving occur.

18. Purchasing Implementation

Suppliers → Purchase Orders → Draft → Submitted → Approved → Received → Inventory Updated

Backend: purchasing/ Database: Supplier, PurchaseOrder, PurchaseOrderItem, GoodsReceipt, GoodsReceiptItem

The API specification includes the purchase-order workflow, including cancellation.

19. POS Implementation

The POS should be implemented as a state-driven operational workspace:

POS Ready → Search → Add Product → Growing Cart → Large Basket → Review → Payment → Payment Processing → Sale Complete → Success Toast → POS Ready

Supporting states: Hold Sale, Resume Held Sale, Payment Failure, Printer Failure, Drawer Failure, Offline Mode. The designed POS inventory explicitly contains these operational states.

20. POS Search Architecture

The product search service must support: Product Name, SKU, Barcode, Short Code.

Search → Autocomplete → Select Product → Add to Cart → Return Focus to Search

The backend provides the authoritative product search.

21. Payment Architecture

Payment remains a separate domain.

POS → Payment Selection (Cash, M-Pesa, Card) POS → Payment API → Payment Domain → Provider

Provider-specific integrations should not leak into the POS interface.

22. Sale Completion

Sale completion must be transactional:

Complete Sale → Validate Sale → Process Payment → Record Sale → Update Inventory → Generate Receipt → Publish SaleCompleted → Reporting / Notifications

UI Feedback: Success Toast → Clear Cart → Focus Search → Ready for Next Customer.

23. Event Architecture

Domain events connect independently owned domains.

SaleCompleted ── (Inventory, Payment, Reporting, Notification) Other Events: ProductCreated, PurchaseOrderCreated, GoodsReceived, PaymentReceived, InvitationAccepted, LowStockDetected

The implementation should use events for cross-domain reactions rather than allowing one domain to directly manipulate another domain's internal data.

24. API Integration

Frontend services should provide a clean abstraction: Components should not contain raw HTTP logic.

ProductList → useProducts() → productService.list() → API Client → /api/v1/products

25. State Management

State should be separated into categories:

• Local UI State: Modal open/closed, search input, selected row, form state

• Server State: Products, customers, inventory, sales, reports

• Session/Workspace State: Identity, session, active workspace, role, permissions

• POS State: Current cart, held sales, payment state, current customer, sale state (rapid interaction & recovery)

26. Error Handling

The application must implement the standardized API error structure. Categories: 400 Bad Request, 401 Unauthorized, 403 Forbidden, 404 Not Found, 409 Conflict, 422 Unprocessable Entity, 429 Too Many Requests, 500 Internal Server Error, 503 Service Unavailable.

API Error → Application Error Handler → User Feedback (e.g. 403 → Forbidden screen, 409 → Inline conflict)

27. Loading and Empty States

Every module must implement: Loading, Empty, Error, Success.

Products Module ── (Loading ¦ Product List ¦ Empty Products ¦ Error Loading Products)

28. Security Implementation

Authentication: JWT Access Token (15-min lifetime), Refresh Token (7-day lifetime), RS256 Passwords: Secure password hashing Authorization: Role and permission guards API: Validate every DTO Database: Enforce tenant boundaries and relational constraints Infrastructure: HTTPS/TLS through reverse proxy

29. Redis

Redis is supporting infrastructure for session cache state, short-lived API responses, and rate-limiting counters. PostgreSQL remains authoritative.

Redis ≠ Source of Truth ¦ PostgreSQL = Source of Truth

30. Docker Architecture

Docker Compose ── (web, api, postgres, redis, nginx)

Nginx sits at the edge, while Docker/Docker Compose provide isolated, reproducible services.

31. Environment Configuration

Separate environments: Development, Testing, Staging, Production. Configuration from environment variables (e.g. DATABASE_URL, REDIS_URL, JWT_PRIVATE_KEY). Secrets must never be committed to source control.

32. Testing Strategy

Unit Tests: Domain rules, services, validators, utility functions Integration Tests: API → Application Service → Database API Tests: Auth, authorization, validation, errors Frontend Tests: Components, forms, navigation, interactions End-to-End Tests: Login → Workspace → Product → Sale → Payment → Receipt

33. Database Implementation

PostgreSQL Setup → Prisma Schema → Migration → Constraints → Indexes → Seed Data → Validation

34. Development Workflow

1. Review Spec → 2. Domain Logic → 3. DB Access → 4. Implement API → 5. Test API → 6. Frontend → 7. Connect → 8. Test Workflow → 9. Review UI → 10. Done

35. Module Definition of Done

Architecture

Correct domain assigned, domain boundaries respected, screen mapping implemented

Database

Required entities, relationships, constraints, indexes reviewed, migration created

Backend

Controllers, DTOs, validation, app services, domain rules, authorization, API docs updated

Frontend

Approved UI, navigation, loading/empty/error/success states, responsive behavior verified

Testing

Unit tests, integration tests, API tests, end-to-end workflow test

36. Implementation Milestones

Milestone 1 — Foundation: Repo, Env, Docker, Postgres, Prisma, Shared Config Milestone 2 — Identity & Access: Auth, Google Sign-In, Sessions, Roles, Permissions, Workspace Milestone 3 — Business Provisioning: Organization, Business, Branch, Settings Milestone 4 — Product & Inventory: Categories, Products, Inventory, Stock Adjustments Milestone 5 — Purchasing: Suppliers, POs, Goods Receiving, Inventory Integration Milestone 6 — POS: Cart, Search, Held Sales, Customers, Payments, Receipts, Returns Milestone 7 — Management: Dashboards, Reports, Users, Notifications, Administration Milestone 8 — Production Readiness: Security, Performance, Testing, Logging, Monitoring, Deployment

37. First Implementation Sprint

Sprint 1 Scope: Repository setup, Next.js, NestJS, Postgres, Prisma, Docker Compose, Env config, API structure, Auth foundation, DB migration foundation. Validation Flow: Next.js ↕ NestJS ↕ Prisma ↕ PostgreSQL

38. First Vertical Slice

Authentication → Workspace → Dashboard Login → Identity Auth → Session → Membership Resolution → Workspace → Role → Permission → Owner / Manager / POS

39. Second Vertical Slice

Product Creation Products → Add Product → CreateProductDto → POST /api/v1/products → Product Catalog → Prisma → PostgreSQL → ProductCreated → Product List

40. Third Vertical Slice

Purchase → Inventory Supplier → Purchase Order → Approve → Receive Goods → GoodsReceived → Inventory → Updated Stock

41. Fourth Vertical Slice

POS Sale Product Search → Cart → Customer → Payment → Sale → Inventory → Receipt → Reporting

42. Architecture Governance

Once implementation begins, completed architecture documents become reference points (DAS = Business rules, App Blueprint = Navigation, UI Baseline = Interface, Screen-to-Domain = Ownership, API Spec = Communication, DB Spec = Persistence).

43. Change Control

Minor: Does not affect architecture (handled in dev). Significant: Affects workflow/API (updates spec). Architectural: Changes domain ownership/tenancy/identity/DB structure (requires ADR).

44. Final Implementation Architecture

USER │ ▼ NEXT.JS WEB │ ▼ API SERVICES │ ▼ REST /api/v1 │ ▼ NESTJS BACKEND │ ┌────────────┴────────────┐ │ │ APPLICATION DOMAIN SERVICES MODULES │ │ └────────────┬────────────┘ │ DOMAIN EVENTS │ ▼ REPOSITORIES │ ▼ PRISMA │ ▼ POSTGRESQL 18

45. Final Implementation Principle

The BMS should be developed as one coherent system, not as isolated screens. Every feature must connect across USER → UI → WORKFLOW → API → APPLICATION SERVICE → DOMAIN → DATABASE → DOMAIN EVENT → OTHER DOMAINS → UI UPDATE.